

CompareMaine Enhancements

Last Updated: November 8, 2017

# CompareMaine 5.0 – March 30, 2018

* Update PCMH/CG CAHPS Overall Provider Rating (2016-2017), HCAHPS Patient Experience Summary Star (10/1/15-9/30/16), Serious Complications (7/1/14-6/30/16), and SIRs (10/1/15-9/30/16)
* Update Cost Data (7/1/16-6/30/17)
* Incorporate Requirements per LD445 (Right to Shop Bill)
* Perform Initial Analysis to Filter Data Display Results by Facility Type
* Adjust the Data Threshold to Bring in More Cost Data
* Investigate Data Issues Suppressed in CompareMaine 4.0
* Fix Accessibility Issues Identified in CompareMaine 4.0
* Recommend to MHDO board that we add the number of procedures the cost data represents

# CompareMaine 6.0 – June 29, 2018

* Update HCAHPS Patient Experience Summary Star, Serious Complications and SIRs
* Modify the User Interface
	+ Re-position the “top 5 procedures searched for on CompareMaine” on the home page so it’s more visible.
	+ Per the Ad Hoc Consumer Group, while there’s a calm look to the website, the lack of capital letters isn’t standard usage and makes it hard for users to figure out.
* Add Ability for MHDO to Modify Content
* Add Ability to Enter Location on Home Page
	+ Per the Ad Hoc Consumer Group, add the ability for a user to enter their location on the home page so they can quickly and easily get the search results that matter most to them.
* Improve the language on the site that describes the C.diff and MRSA Standard Infection Ratio (SIR) and revise the display so that the MRSA SIR is a prominent as the C.diff SIR

# CompareMaine 7.0 – September 30, 2018

* Update HCAHPS Patient Experience Summary Star, Serious Complications, and SIRs
* Update Cost Data (1/1/17-12-31-17) – Utilize MEG or Prometheus
* Add Data on Chiropractic Services
* Add Data on Echocardiograms
* Add Average Member Out of Pocket Costs
* Revise Quality Data Display with New Measures at the Procedure Level

Cost Data Trend Comparison

# Enhancements for Consideration

The feasibility of implementing the following enhancements will be explored and prioritized for future releases of CompareMaine.

* Research residual payments for professional and facility cost breakouts and explicitly assign them to one or the other (or create another category).
* Alphabetize procedure categories under “Choose a Topic”
* Alphabetize procedures within a category/topic under “Choose a Topic”
* Consider adding procedures that a few people have inquired about: Colposcopy and Cataract Surgery.
* Develop a process for CPT Codes that are retired but still reported on in CompareMaine data.
* Per the Ad Hoc Consumer Group, add the video to other pages of the site, specifically those where a user is interacting with the data.
* Per the Ad Hoc Consumer Group, cut the video into shorter, more digestible sections.
* Create a professional view that would provide more detail regarding rates etc. Example below:

